## Slide 1
PROJECT PIPELINE
Progressive Development of an
Autonomous Omnidirectional
Robotic Arm
From Manual Robotic Manipulation to Autonomous Pick-and-Place
STAGE 1 · Fixed Arm
STAGE 2 · Mobile Arm
STAGE 3 · Autonomous

## Slide 2
Project Vision
Develop a 6-DOF robotic arm mounted on an omnidirectional mobile chassis that gradually evolves from a manually controlled manipulation system into a fully autonomous pick-and-place robot.
Each stage builds on the one before it.
No stage assumes capabilities from a later stage.
1
Fixed Robotic Arm
Manual Pick & Place
↓
2
Mobile Omnidirectional Arm
Manual Navigation + Manipulation
↓
3
Autonomous Mobile Manipulator
Vision + ROS 2 + SLAM + Navigation
Project Vision
Autonomous Omnidirectional Robotic Arm

## Slide 3
STAGE 1
Fixed Robotic Arm
Objective
Build and validate the 6-DOF robotic arm as a stationary manipulator before introducing mobility or complex autonomy.
Operation
The camera observes/detects LEGO pieces while the arm is controlled manually. The focus is NOT autonomous decision-making.
Main Task
Successfully pick a LEGO/object and place it at a new location using manual control.
System (Hardware)
6-DOF robotic arm
6 servo motors
Servo driver
ESP32
ESP32-CAM / camera
Robotic gripper
Fixed base
Focus Areas for Testing
6-DOF movement & servo control
Arm positioning accuracy
Gripper open/close
Object picking & placement
Stage 1 — Fixed Robotic Arm
Autonomous Omnidirectional Robotic Arm

## Slide 4
STAGE 1
Success Criteria
Object
Detected
→
User
Controls Arm
→
Arm Moves
to Object
→
Gripper
Closes
↓
Object
Picked
→
Arm Moves to
Destination
→
Gripper
Opens
→
Object
Placed
Purpose of Stage 1
Validate the mechanical construction, servo movement, arm positioning, gripper operation, and basic pick-and-place capability before adding mobility.
Stage 1 — Success Criteria
Autonomous Omnidirectional Robotic Arm

## Slide 5
STAGE 2
Omnidirectional Mobile Platform
After Stage 1 is successful, the robotic arm is mounted on an omnidirectional mobile chassis, adding mobility to the existing manipulator.
Control Method
The robotic arm and chassis are both controlled manually using the ESP32's Wi-Fi capability. The robot is still NOT autonomous at this stage.
Why Stage 2?
Combines the two physical systems — mobile platform + robotic manipulator — proving they work together before adding decision-making.
Chassis Components
Omnidirectional wheels
Motors
Motor-control system
Battery
Open storage area for objects
Additional ESP32-CAM near the base
Stage 2 — Mobile Platform
Autonomous Omnidirectional Robotic Arm

## Slide 6
STAGE 2
Mobile Pick-and-Place
Main Task
Use the mobile chassis to position the robot near objects, and use the robotic arm to pick, carry, and place them.
Workflow
Locate
Object
→
Move
Chassis
→
Position
Robot
→
Control
Arm
↓
Pick
Object
→
Store /
Carry Object
→
Move to
Destination
→
Place
Object
Focus: Mobile Base + Robotic Arm + Camera + Manual Wi-Fi Control (not autonomous)
Stage 2 — Mobile Pick-and-Place
Autonomous Omnidirectional Robotic Arm

## Slide 7
STAGE 3
Autonomous Robot — Technologies
Compute
Raspberry Pi — high-level brain
ESP32 — low-level actuator control
ROS 2 — communication & coordination
Perception
RGB camera / ESP32-CAM
OpenCV
YOLO
Sensors
LiDAR
Ultrasonic / ToF sensors
Wheel encoders
IMU
Navigation
SLAM
ROS 2 Nav2
Robotic Arm
Forward kinematics
Inverse kinematics
Trajectory planning
PID control
Dev & Visualization
TF2
RViz
Gazebo / Webots
No technologies beyond this list will be introduced.
Stage 3 — Autonomous Robot
Autonomous Omnidirectional Robotic Arm

## Slide 8
STAGE 3
Autonomous Pick-and-Place Pipeline
Detect
Object
→
Determine
Position
→
Navigate
Toward Object
→
Align
Mobile Base
→
Calculate Arm
Movement
→
Pick
Object
continues into
Verify
Pick
→
Transport
Object
→
Navigate to
Destination
→
Place
Object
→
Verify
Placement
→
Continue Next
Object
Final Task
The robot autonomously identifies and picks objects from a collection area, transports them using its omnidirectional base, and places them into their designated locations.
Stage 3 — Pipeline
Autonomous Omnidirectional Robotic Arm

## Slide 9
Complete System Architecture
Cameras + Sensors
↓
Raspberry Pi
↓
ROS 2
↓
Navigation + Perception + Arm Planning
↓
ESP32
↓
Servos + Mobile Motors
High-level
processing &
coordination
Low-level
real-time
actuator control
System Architecture
Autonomous Omnidirectional Robotic Arm

## Slide 10
Project Development Roadmap
Phase 1
Build
Test
Manually Pick & Place
→
Phase 2
Add Omnidirectional Chassis
Manual Mobile Manipulation
→
Phase 3
Add Raspberry Pi
ROS 2 → Perception → SLAM → Navigation
Autonomous Pick & Place
Final Objective
A fully autonomous omnidirectional mobile robotic arm capable of identifying objects, picking them, transporting them, and placing them at designated locations.